SPLASHNET

AD DELIVERY & TRACKING ENGINE

DEMO VERIFICATION CHECKLIST

Admin Console

splash.nxph.site

Advertiser Portal: splash.nxph.site/portal

Operator Console: splash.nxph.site/ops

Demo Portal: demo.nxph.site

Contract: BRD v4.2 — Phase 1, ₱130,000, signed 2026-08-07

Sheet dated: 2026-09-05

# A — Contracted Scope: the ₱130,000

These are the BRD §3 Phase 1 deliverables — the acceptance criteria. Every one is demonstrable on production today. If the client signs off on this section, both payment milestones are satisfied.

## Foundation, RBAC & Campaign Management

| Role-based Admin UI (ADMIN / OPERATOR / VIEWER) LIVE Three staff roles with distinct permissions. Advertiser and Vendor roles have their own consoles with hard tenancy — they see only their data. splash.nxph.site/login |  |
| --- | --- |

| Advertiser & Campaign CRUD with approval workflow LIVE Full lifecycle: create → DRAFT (IN REVIEW) → admin approves → ACTIVE. Advertiser portal has self-service builder with Google-Ads-equivalent UX. splash.nxph.site/campaigns |  |
| --- | --- |

| Visual Hourly Calendar Scheduler LIVE 24-hour grid showing booked/open hours. Site retargeting updates the grid live — no re-upload needed. splash.nxph.site/scheduler |  |
| --- | --- |

| Pre-Commit Overlap Blocker (SQL intersection) LIVE SQL interval-intersection query with row lock rejects duplicate hourly bookings with HTTP 409. splash.nxph.site/campaigns |  |
| --- | --- |

| Multi-dimensional targeting: City × Environment × Cluster × Area LIVE Four targeting dimensions with registry-backed dropdowns. Area drill-down (DVO-AGDAO) verified end-to-end. splash.nxph.site/campaigns |  |
| --- | --- |

## SDK, API & Edge Hardening

| splash.js SDK with 150ms fail-open timeout LIVE Zero-dependency, self-updating (no-store cache). Served from splash.nxph.site, cached at Cloudflare edge for 5 minutes. splash.nxph.site/embed |  |
| --- | --- |

| /api/v1/ad/fetch in <50ms via Redis write-through cache LIVE ~4ms application time (Server-Timing header). Redis outage drill: fallback in 14ms, never hangs. splash.nxph.site/api/v1/ad/fetch?city=DVO&type=PISO_WIFI |  |
| --- | --- |

| Wildcard CORS on public ad endpoints LIVE Access-Control-Allow-Origin: * on /ad/fetch only; admin APIs same-origin. splash.nxph.site/api/health |  |
| --- | --- |

| Asia/Manila (UTC+8) normalization LIVE All slot math in Manila wall-clock. Unit-tested including midnight rollover. splash.nxph.site/analytics |  |
| --- | --- |

| WebP pipeline with 150 KB hard cap LIVE Auto-compression on upload, 413 rejection if over cap after compression. CDN-hosted on cdn.nxph.site. splash.nxph.site/assets |  |
| --- | --- |

## Production Readiness & Handover

| Daily automated backups (verified restore) LIVE 03:00 nightly pg_dump, 7-day retention, all 32 tables verified. splash.nxph.site/api/health |  |
| --- | --- |

| Health monitoring every 5 minutes LIVE /api/health probe with optional webhook alerting (Discord/Slack). splash.nxph.site/api/health |  |
| --- | --- |

| Full proof-of-deliverables pack (16 screenshots) LIVE Every BRD §3 item mapped to evidence, assert-gated screenshots on GitHub. github.com/logicminer/juanfi-splashnet/blob/main/docs/PROOF-OF-DELIVERABLES.md |  |
| --- | --- |

# B — Phase 2 Features Included at No Charge

Each of these was priced as a separate add-on in the BRD. Each is built, deployed, and live today.

| Free-minutes economy (budget-funded engagement) LIVE Advertiser budget → cost per engagement (₱2) → free minutes (5). Revenue splits: 60/40 + 10% maintenance + 20% field ops. splash.nxph.site/portal |  |
| --- | --- |

| Operator console (vendor self-service) LIVE Income dashboard, 'Running on your portals' campaign visibility, connect-vendo wizard, API key rotation. splash.nxph.site/ops |  |
| --- | --- |

| Advertiser portal (Google Ads-equivalent) LIVE Builder with env toggles, city chips, area checklist, availability grid, creative picker, live preview, multi-block scheduling, PaySwitch checkout. splash.nxph.site/portal/new |  |
| --- | --- |

| SMS middleware (vendor-agnostic failover) LIVE Semaphore PH → Twilio → webhook → dev. Circuit breaker, durable outbox, pluggable adapters. splash.nxph.site/integrations |  |
| --- | --- |

| PaySwitch payment integration (GCash, Maya) LIVE Hosted checkout with HMAC-verified webhooks. Budget credits automatically on payment.settled. splash.nxph.site/integrations |  |
| --- | --- |

| Sites registry with server-driven config LIVE Install once, never re-flash. Retarget from admin console; portal follows in 60 seconds. splash.nxph.site/ops/sites |  |
| --- | --- |

| Demo simulation with real JuanFi template LIVE Hash-verified upstream v4.3. Full coin-insert flow, mock vendo with real admin UI. demo.nxph.site/login.html |  |
| --- | --- |

# C — What Nobody Asked For, and We Built Anyway

| OTP verification & behavioral profiling LIVE Phone-verified portal access. MAC↔phone linked in profiles. 6 persona inference rules from client review doc. demo.nxph.site/login.html |  |
| --- | --- |

| Persona inference engine LIVE Car wash → VEHICLE_OWNER (Class A/B/C1). Coffee shop → PROFESSIONAL. Medical → MEDICAL_PROFESSIONAL. Auto-triggers on OTP verification. demo.nxph.site/login.html |  |
| --- | --- |

| Revenue share calculator LIVE ₱100 → ₱60 venue / ₱10 maintenance / ₱20 field ops / ₱10 network. Configurable per vendor. splash.nxph.site/ops |  |
| --- | --- |

| GitHub fork with zero binaries + Apache 2.0 NOTICE LIVE github.com/logicminer/juanfi-splashnet. +8 KB on 3 router files, vendo untouched. github.com/logicminer/juanfi-splashnet |  |
| --- | --- |

| 40-check API matrix as one-liner regression suite LIVE Self-sufficient fixtures, creative audit (catches internal jargon), operator console checks. splash.nxph.site/api/health |  |
| --- | --- |

# D — What We Will Not Pretend Is Finished

| Module A: iOS/Safari tracking bypass NOT BUILT Quoted at ₱45,000. Not started. SDK works on Safari but engagement is less reliable. demo.nxph.site |  |
| --- | --- |

| Module B: Anti-fraud data cleansing NOT BUILT Quoted at ₱40,000. Not started. Profiling data is captured but no automated scoring exists. splash.nxph.site/analytics |  |
| --- | --- |

| Module C: JuanFi portal connector NOT BUILT Quoted at ₱50,000. Redemption API is live but no MikroTik session provisioning. demo.nxph.site |  |
| --- | --- |

| SMS gateway account THEIR INPUT Middleware is built and tested. Needs a real Semaphore PH or Twilio account. splash.nxph.site/integrations |  |
| --- | --- |

| PaySwitch merchant account THEIR INPUT UI and webhooks are live. Needs credentials from Rex at PaySwitch. splash.nxph.site/integrations |  |
| --- | --- |

| Real-router pilot NOT BUILT Pilot kit is written (9-test script). No real MikroTik has run this yet. github.com/logicminer/juanfi-splashnet/blob/main/docs/PILOT-KIT.md |  |
| --- | --- |

# E — Before You Open the Laptop

☐  Have three role logins ready on separate browser profiles (admin / advertiser / operator)

☐  Seed a demo campaign and an IN REVIEW campaign the night before

☐  Open the demo portal on an actual phone (mobile-first design)

☐  Check /api/health returns healthy before the client arrives

☐  Run the 40-check QA matrix and keep the terminal output visible

☐  Bring three asks in writing: SMS gateway, PaySwitch account, pilot router site

☐  Know the credential rotation plan (all passwords are development passwords)

Tick the boxes as you go and keep this copy with the meeting notes.

Section A maps to BRD §3 Phase 1 acceptance criteria. Sections B–E are ours, not contractual.

Where this sheet and the executed BRD disagree, the BRD governs.

SplashNet Demo Verification — 05 September 2026